Heading: Sprint 1 Plan

Team: Total Fitness inc.org.gov.edu.eu.uk

Release Date: 2023

Revision Number: 1.1

Revision Date: 14/04/2023

Story Point Scale = 1 2 3 5 8 13 21

Sprint Board: <https://trello.com/invite/b/3i6Bt8Sa/ATTI6e90649dfa1b83671a9bc53b006272c4F6C7BBBC/sprint-1>

Goal: Create the web pages for the app with minimal functionality.

User Story 1.1

As a user, I want to be able to access this app through the Internet because keeping track of my workouts and calories is tedious with pen and paper.

1. Create a homepage for the app with a title and a login link [ 2 ]

[3 hours]

User Story 1.2

As a user, I want to create a profile that remembers my data.

1. Set up a login form that actually works [ 8 ]
2. Set up a DB to store users [ 2 ]
3. Set up a process to get the user a user from the DB [ 2 ]
4. Set up a process to create a new user [ 2 ]

[10 Hours]

User Story 1.3 (This may get moved to a future sprint)

As a user, I want to be able to look back on my old data

1. Store user data [ 2 ]
2. Create a way to see user data [ 1 ]

[ 2 hours ]

User Story 1.4

As a user, I want to see my info on my profile

1. Create a user profile page where the user can enter information about themself [3]

[3 hours]

Team roles: Give a listing of all team members. Next to the team member, list their role(s) for

this sprint. Assign each person to at least one role (for example, this role might be "Developer").

This looks like:

Team member 1: role 1 {, role 2, role 3}

Team member 2: role 1 {, role 2, role 3}

...

Team member N: role 1 {, role 2, role 3}

Meeting strandup Times

Monday: : 9:05-9:20 am

Wednesday: 9:05-9:20 am

Friday: 9:05-9:20 am

Initial burnup chart: A graph giving the initial burnup chart for this sprint and is labeled as such

with sprint number and project name and is located in the lab.

Initial scrum board: Also known as a task board, the scrum board is a physical board and labeled

as such with sprint number and project name and located in the lab. This board has four

columns, titled user stories, tasks not started, tasks in progress, and tasks completed. Index

cards or post-it notes representing the user stories and the tasks for this sprint should be placed

in the user stories, tasks not started, and tasks in progress columns. Tasks associated with a user

story should be placed in the same row as the user story.

Scrum times: List at least the three days and times during the week when your team will meet

and conduct Scrum meetings. Also, indicate which of these meetings will have the TA/tutor visit

as arranged with the TA/tutor. It is expected the TA/tutor will visit during the Scrum meeting

during your lab time.

Burn Up Chart

