**# Sprint 1 Report**

- Product Name: Total Fitness

- Team Name: Total Fitness

- April 27, 2023

**## Actions To Stop**

1. For sprint 1 user stories were very broad and they need to be narrowed down into simpler tasks

2. Members would import libraries without informing the rest of the team leading to conflicts

- Solution make a config file that will install all libs on load

**## Actions to Start**

1. Used more of the available resources ie TAs

2. Start using the Scrum board

3. Have members use the scrum board to assign themselves to tasks (or use git)

4. Revise user story structure to make smaller simpler tasks but, have more stories

5. Schedule Group sessions where we all work on the project instead of doing most of the work individually

**## Actions to Continue**

1. Meeting attendance has been very good

2. Members have communicated when they are available and are active on discord

**## Completed Tasks**

**#### Completed Stories**

For Sprint 1 we mainly focused on setting up environments and configuring all the tools that would be needed for the rest of the class.

1. User story 1.1 As a user, I want to be able to access this app through the Internet because keeping track of my workouts and calories is tedious with pen and paper.

This was accomplished by configuring the various pages that will be needed by the application.

Story Points 3

2. User Story 1.2 As an I want to be able to login and create an account

Users can create an account with a registration form. These users are then authenticated through Firebase and stored as users

Users can login to the website if they have already registered

Story Points 5

3. User Story 1.4 As a user I want to be able to enter nutritional information

Users are able to input calories and other meal info on the user home page.

Story Points 3

**#### Unfinished Stories**

1. User Story 1.3 As a user, I want to be able to look back on my old data

Currently, Users cannot save data in the database.

**## Work Completion Rate**

**### Completion Rate**

User stories: 1.1, 1.2, and 1.4 were finished during this sprint.

**### Estimated Hours**

For this sprint, the following hours are estimated

- Weekly Standups 1.5 hours total

- Weekly Team Meetings 2 hours

- TA meetings 2 hours

- Group Work 8 hours

- Individual Work ~5 hours per member

**### Worked Days**

- Monday

- Tuesdays

- Thursdays

- Fridays

**### Stories Per Day**

Over the past two weeks sprint members worked on the project approx 8 days leading to approximately .4 stories being completed per day.

