Heading: Sprint 4 Plan

Team: Total Fitness Deploy

Release Date: 2023

Revision Number: 1.1

Revision Date: 21/05/2023

Scrum Master:

Sprint Board:

[Sprint 4 | Trello](https://trello.com/invite/b/ZWY4cUmu/ATTI4eb5369e11b0bd0f1dca7a27f3babfea62B99F53/sprint-4)

Goal: Try to fix the code, then test/re-test the code and Unix and redeploy the product.

**General Features**

**General User Stories**

* [4.1]As a User, I want to be able to see information regarding my meals for that day

[1 points][3 hours]

* [4.2]As a User, I want to be able to reuse meals without manually re-entering the data [3 points][6 hours]
* [4.3]As a user, I want to see the days I worked out along with some info on the workouts [5 points][9 hours]
* [4.4]As a user, I want to be able to save and reuse old workouts [3 points][6 hours]

**Home.js Stories**

* [4.5] As a user, I want to see all the pages synced together well. [1 points][3 hours]
* [4.6] As a user, I want to have a more intuitive UI [1 points][3 hours]

**App.js Stories**

* [4.7] As a user, I want all the pages without error/duplicate pages, and not links to random pages that are not in the systems. [1 points][3 hours]

**NutritionHome.js Stories**

* [4.8] As a admin/dev, I want to be able to check if all the functions on the nutrition page work without error popping up [1 points][3 hours]

**Workout.js Stories**

* [4.9] As a Admin/dev, check if all the functions on the workout page work without error popping up [1 points][3 hours]

**Login.js Stories**

* [4.10] As a Admin/Dev, check if all the functions on the Login page work without error popping up [1 points][3 hours]

**Register.js Stories**

* [4.11] As a Admin/Dev, check if all the functions on the workout page work without error popping up [1 points][3 hours]

**Spike**

* Make sure the frontend and backend work hand and hand
* Make multiple requests to the database with no faulty behavior
* Test the app to ensure compatibility with various browsers
* Check the quality of the app (QoL)
* Demo/ Deploy or Redeploy (if we did deploy on sprint3)/ fix the bug.

**Stretch**

* Deploy app in order to find the error in the web application.
* Unit testing.

Team member Batu: backend, database

Team member Julio: backend, database

Team member Phudis: UI/UX Frontend, database

Team member Nick: frontend, backend, firebase admin

Team member Vaibhav: UI/UX Frontend, database

Meeting standup Times

Monday: : 9:05-9:20 am

Wednesday: 9:05-9:20 am

Friday: 9:05-9:20 am

Scrum Meeting

Tuesdays 3:00-5:00

TA Meeting

3:30-4:15

