Product Name: Total Fitness App

Team Name: Total Fitness inc.org.gov.edu.eu.uk

Date: 6/6/2023

Actions to Stop Doing

1. We need to stop adding new functionality to our application unless it improves an existing one.

Actions to Start Doing

1. We need to focus on improving the existing functionality
2. Need to test our app to find any hidden bugs.
3. We need to write unit tests for our code to support continuous integration.
4. Start more collaboration sessions to improve rate of work, and make use of the trello more to track tasks.
5. We need to research how to deploy our app to firebase.

Actions to Keep Doing

1. Our team has consistently done well to improve the overall look of the app.

Work Completed/not Completed

* Team Worked
  + Batu helped find the Nutrition API, and updated how nutrition data is inserted to Firebase
  + Nick continued to work on the user profile page updating the user registration and user login page
  + Julio worked saving workouts on the users account with Firebase, also worked on linking saved workouts to the calendar
  + Vaibhav worked on updating registration page info, and linking user data to firebase.
  + Phudis continued to work on the UI in general and removed unnecessary code.

User Stories Completed

* [4.1]As a User, I want to be able to see information regarding my meals for that day

[1 points][3 hours]

* [4.3]As a user, I want to see the days I worked out along with some info on the workout\s [5 points][9 hours]
* [4.4]As a user, I want to be able to save and reuse old workouts [3 points][6 hours]
* [4.5] As a user, I want to see all the pages synced together well
* [4.6] As a user, I want to have a more intuitive UI [1 points][3 hours]
* [4.7] As a user, I want all the pages without error/duplicate pages, and not links to random pages that are not in the systems. [1 points][3 hours]

User Stories Not Completed

* [4.2]As a User, I want to be able to reuse meals without manually re-entering the data [3 points][6 hours]
* [4.8] As a admin/dev, I want to be able to check if all the functions on the nutrition page work without error popping up [1 points][3 hours]
* [4.9] As a Admin/dev, check if all the functions on the workout page work without error popping up [1 points][3 hours]
* [4.10] As a Admin/Dev, check if all the functions on the Login page work without error popping up [1 points][3 hours]
* [4.11] As a Admin/Dev, check if all the functions on the workout page work without error popping up [1 points][3 hours]

Work Completion rate:

Estimated Work Hours

Standups 1.5 hr

Weekly Teams Meetings 2 hr

TA Meetings 2 hr

Group Work 8 hr

Individual Work ~5 hr per member per week

Worked Days

Over the past two weeks members worked together for the following days

Monday

Tuesdays

Thursdays

Stories per day

* 1.5 user stories completed
* 25-30 hrs estimated work hours
* 14 day sprint
* Ideally worked for for like 2.5hrs for 14 days
* Avg user stories per day is 0.1728

Total Burnup Chart

The Red Line was meant to be Completed.

