## Slide 1: Total Fitness App 4/15/2023
Team Members:
Nicholas Szwed - Product Owner
Batu Salih - Initial ScrumMaster
Vaibhav Honakere
Julio Vasquez-Bonilla
Phudis Rangsisuriyachai

## Slide 2: Total Fitness App
Would you like an efficient way to get fit
  Tracking a diet seems difficult
  Maintaining a consistent exercise routine hard, etc.
We have come up with an app that take cares of both
  Keeps track of a daily nutrition intake
  Coordinate a workout plan on a given schedule set from the user
Benefits of tracking diet and exercise
  Holds you accountable
  Allow you to modify and show when diet changes should be made
  etc.
Notes: Vaibhav Honakere
Reasons for why we should make this app
Holds you accountable
Allows for easier modifications and shows when and where diet changes need to be made
Can be used to reflect back on what foods make you feel bloated, what foods give you more energy, and more.
Can easily keep track of protein, carbohydrate, and fat intake
Helps to drive the focus and direction of your programming

## Slide 3: Project Scope
Allow users to keep track of their caloric intake and fitness routines
Allow Users to input meals which are then stored and compared to their daily goal.
Allow users to input workout routines and keep track of past workouts
Notes: Nick

## Slide 4: Sprint 1 (2 Weeks)
  User stories
    [U.S 1.1 ]As a user, I want to be able to access this app through the Internet because keeping track of my workouts and calories is tedious with pen and paper
    [U.S 1.2]As a user, I want to create a profile that remembers my data.
    [U.S 1.3]As a user, I want to be able to look back on my old data.
  Spikes
    Set up firebase
    Learn MUI
  Infrastructure tasks
    Setting a gitRepo
    Create Welcome page
Notes: Batu Salih

## Slide 5: Sprint 2 (2 Weeks)
User Stories
  [U.S 2.1 ] As a potential user, I want to see an impressive home page with info
  [U.S 2.2] As a user, I want a clean home page with clear functionality
  [U.S 2.3] As a user, I want to be able to edit my information like an email address or other data
  [U.S 2.4] As a user, I want a page that clearly displays information regarding nutrition
  [U.S 2.5] As a user, I want a page that clearly displays information regarding my workouts
Spikes
  Learn firebase
  Learn how to call firebase from javascript/typescript
Infrastructure tasks
  Create User Home page
  Create Nutrition Home
  Create Fitness Home
Notes: Vaibhav Honakere

## Slide 6: Sprint 3 (2 Weeks)
  User Stories
    [U.S 3.1 ] As a user, I want to be able to enter a meal and see the nutrition breakdown
    [U.S 3.2] As a user, I want to be able to create and keep track of workouts
  Spikes
    Have the user, nutrition, and fitness homepages working properly
  Infrastructure tasks
    Setting up a connection to the API
Sprint 3 (2 Weeks)
Notes: Batu Salih
Spikes:
Have those pages working so that you can setup API calls to a local database

## Slide 7
  User Stories
    [U.S 4.1 ]As a User, I want to be able to see information regarding my meals for that day
    [U.S 4.2 ]As a User, I want to be able to reuse meals without manually re-entering the data
    [U.S 4.3 ]As a user, I want to see the days I worked out along with some info on the workouts
    [U.S 4.4 ]As a user, I want to be able to save and reuse old workouts
  Spikes
    Make sure the frontend and backend work hand and hand
    Make multiple requests to the database with no faulty behavior
Sprint 4 (2 Weeks)
Notes: Vaibhav Honakere

## Slide 8: Sprint 5 (1 Weeks)
    User stories
      [U.S 5.1 ]As a user, I want to be able to use the app
      [U.S 5.2]As a user, I need to be able to report issues to the dev team
      [U.S 5.3]As a dev, I need to know what needs to change according to the user
    Spikes
      Deploy the app
      Test the app
      Check the quality of the app (QoL)
    Infrastructure tasks
      Deploy the app with google
      Unit testing
Notes: Phudis

## Slide 9: Architecture
About us
This will contain
- Home
- About
- Contact
- Log-in/Sign-in
Welcome
Login
Forgot password
Create an account
There might be more feature than these in the future…
Notes: Phudis

## Slide 10: Architecture
Picture
Profile name
Bio
Nutrition
Calendar
Summary
Workout
Goal
Input Nutrition
Calories goal
Calories:
Remaining:
Protein goal
Protein: (g)
Remaining:
Picture
Profile name
Bio
Calendar
Summary
Workout
Goal
Nutrition
This will contain
Set Profile
like set body-type page
Input Food
Calories:
Protein:
Sugar:
Carbs:
Salt:
We will use MyFitnessPal API
Notes: Phudis

## Slide 11: Architecture
Picture
Profile name
Bio
Calendar
Summary
Workout
Goal
Picture
Profile name
Bio
Nutrition
Calendar
Summary
Workout
Goal
Workout
Calendar
Nutrition
Exercise
Create Workout
Exercise1:
Set1: Set2: Set3:
Exercise2:
Set1: Set2: Set3:
+
Save
Cancel
SUN | MON | TUE | WED | THU | FRI | SAT
1 | 2 | 3 | 4 | 5 | 6 | 7
8 | 9 | 10 | 11 | 12 | 13 | 14
15 | 16 | 17 | 18 | 19 | 20 | 21
22 | 23 | 24 | 25 | 26 | 27 | 28
29 | 30 | 31 |  |  |  | 
User will be able to add
Notes: Julio

## Slide 12: Architecture
Picture
Profile name
Bio
Nutrition
Calendar
Summary
Workout
Goal
Summary
Chart: 
| Category 1 | Category 2 | Category 3 | Category 4
Series 1 | 4.3 | 2.5 | 3.5 | 4.5
Series 2 | 2.4 | 4.4 | 1.8 | 2.8
Series 3 | 2 | 2 | 3 | 5
If we finish sooner than what we have in sprint, we will try to add more feature and decorate it…
Notes: Julio

## Slide 13: Technologies
Notes: Julio

## Slide 14: Challenges
Challenge 1: Creating a secure way of saving user data
Given that we need to be able to store multiple users the app must have a method of authenticating those users.
To accomplish this we are using Firebases authentication tools. These tools will allow us to authenticate users without having to create our own hashing functions. With these tools a potential user can sign up using their google account, email, or phone number.
Notes: Nick

## Slide 15: Challenges
Challenge 2: One of the largest challenges was coordinating to make sure that every page had the same fonts and formats.
This is important because if one page had certain parts in a specific font for a section and another had a different font it would look odd and jumpy when transitioning between pages instead of just having clean seamless transition.
Challenges
Notes: Nick

## Slide 16: Minimum Viable Product (MVP)
The MVP of this project would be a application that takes in the caloric input of a user and adds that value to the users daily goal. The product should also be able to keep track of a users workout and, allow the user to go back and see their past workouts.
Notes: Nick

## Slide 17: Thank you and Any Question